ISO/IEC JTC/SC2/WG2 N4403-AI

2014-01-28

Action Items from

ISO/IEC JTC1/SC2/WG2 meeting 61, Lithuania, 2013-06-10/14

For review at meeting 62, San Jose, CA, USA, 2014-02-24/28

(Following is an extract of Action items section of document N4403, unconfirmed minutes from meeting 61.)

V.S. Umamaheswaran, Recording Secretary

# Outstanding Action Items

All the action items recorded in the minutes of the previous meetings from 25 to 51, and, 53 to 56 have been either completed or dropped.  Status of outstanding action items from previous meetings 52, 57 to 60, and new action items from this meeting 61 are listed in the tables below.

## Outstanding action items from meeting 52, Redmond, WA, USA, 2008-04-21/25

| Item | Assigned to / action (Reference resolutions in document N3454, and unconfirmed minutes in document N3453 for meeting 52 - with any corrections noted in section 3 in the minutes of meeting 53 in document N3553.) | Status |
| --- | --- | --- |
| AI-52-7 | Ireland (Mr. Michael Everson) |  |
|  | To take note of and act upon the following items. |  |
| a. | M52.5 (Principles for Dandas): WG2 adopts the principles guiding the encoding of Dandas in Brahmic scripts from document N3457, and instructs its ad hoc group on P&P to incorporate these into its document on Principles and Procedures (along with the additions from resolution M52.4 above). WG2 further invites the Irish national body to investigate and report on the current practice on use of currently encoded Dandas in relevant scripts towards finalizing the list of scripts and their corresponding Dandas. (Mr. Michael Everson indicated he will provide some text to include in the P&P document at meeting 58.) M53 to M61 – in progress. | In progress |

## Outstanding action items from meeting 57, Busan, Korea (Republic of), 2010-10-04/10

| Item | Assigned to / action (Reference resolutions in document N3904, and unconfirmed minutes in document N3903 for meeting 57 – with any corrections noted in section 3 in the minutes of meeting 58 in document N4103) | Status |
| --- | --- | --- |
| AI-57-8 | China (Mr. Chen Zhuang) |  |
|  | To take note of and act upon the following items: |  |
| b. | M57.27 (Khitan): With reference to documents N3918 and N3925 on Khitan, WG2 endorses the ad hoc report in document N3942, and invites China to submit a revised proposal addressing the feedback received to date. M58 to M61 – in progress. | In progress. |

## Outstanding action items from meeting 58, Helsinki, Finland, 2011-06-06/10

| Item | Assigned to / action (Reference resolutions in document N4104, and unconfirmed minutes in document N4103 for meeting 58.) | Status |
| --- | --- | --- |
| AI-58-7 | Ireland (Mr. Michael Everson) |  |
| a. | With reference to Irish proposal for replacement of Bengali chart in comment E1 on Row 098 in document N4014 (results of voting on FCD of 3rd edition), Ireland is invited to provide more information regarding the font used for Bengali in the charts for review and comment by national bodies and liaison organizations. Also refer to similar action item AI-57-7 on Ireland. M58 to M61 – in progress. | In progress. |
| AI-58-9 | China (Mr. Chen Zhuang) |  |
|  | To take note of and act upon the following items: |  |
| a. | M58.31 (Chinese Chess symbols): With reference to proposal from China in document N3910, WG2 invites China to submit a revised proposal taking into consideration the feedback comments received in documents N3966 and N3992. M58 to M61 – in progress. | In progress. |
| b. | M58.30 (Naxi Dongba pictographs): With reference to proposal from China in document N4043, WG2 endorses the ad hoc report in document N4112, and invites China to submit a revised proposal taking into consideration the recommendations in the ad hoc report. M58 to M61 – in progress. | In progress. |

## Outstanding action items from meeting 59, Mountain View, CA, USA, 2012-02-13/17

| Item | Assigned to / action (Reference resolutions in document N4254, and unconfirmed minutes in document N4253 for meeting 59.) | Status |
| --- | --- | --- |
| AI-59-3 | Editor of ISO/IEC 10646: (Mr. Michel Suignard with assistance from contributing editors) |  |
| s. | With reference to document N4173 - IRG Errata Report, to check for possible Source-Mapping changes that we can request IRG to review and put a solution in place. M60 and M61 -- in progress. | In progress. |

## Outstanding action items from meeting 60, Chiang Mai, Thailand, 2012-10-22/27

| Item | Assigned to / action (Reference resolutions in document N4254, and unconfirmed minutes in document N4253 for meeting 59.) | Status |
| --- | --- | --- |
| AI-60-7 | China (Mr. Chen Zhuang) |  |
|  | To take note of and act upon the following items: |  |
| a. | M60.20 (Nushu): WG2 invites China to produce a revised proposal, working with other interested parties, taking into consideration the recommendations in the Nushu ad hoc report in document N4376. M61 -- in progress. | In progress. |
| b. | To provide whatever feedback Chinese experts have on Tangut to the authors of Tangut proposals at the earliest, and to ensure that a comparison is made between their new font with the current font used in the proposal charts. M61 -- in progress. | In progress. |
| AI-60-9 | SEI - Dr. Debbie Anderson |  |
| b. | Is invited to revise the proposal in document N4262 on Unifon and other characters based on ad hoc discussions at this meeting. M61 -- in progress. | In progress. |
| AI-60-10 | Irish national body - Mr. Michael Everson |  |
| a. | To get more information related to the status, its stability and other clarifications based on the discussions in the meeting on document N4323 - Mwangwego script. M61 -- in progress. | In progress. |

## New action items from meeting 61, Vilnius, Lithuania, 2013-06-10/14

| Item | Assigned to / action (Reference resolutions in document N4404, and unconfirmed minutes in document N4403 for meeting 61 (this document you are reading). | Status |
| --- | --- | --- |
| AI-61-1 | Recording Secretary - Dr. V.S. UMAmaheswaran |  |
| a. | To finalize the document N4404 containing the adopted meeting resolutions and send it to the convener as soon as possible. | Completed; see document N4404. |
| b. | To finalize the document N4403 containing the unconfirmed meeting minutes and send it to the convener as soon as possible. | Completed; see document N4403. |
| AI-61-2 | Convener - Mr. Mike Ksar |  |
|  | To take note of and act upon the following items: |  |
| a. | M61.15 (Roadmap snapshot): WG2 instructs its convener to post the updated snapshot of the roadmaps (in document N4415) to the WG2 web site and communicate the same to SC2 secretariat. | Completed. |
| b. | To add relevant contributions carried forward from previous meetings to agenda of next meeting. (See list of documents under AI-61-9 - items a and d - below.) |  |
| AI-61-3 | Editor of ISO/IEC 10646: (Mr. Michel Suignard with assistance from contributing editors) |  |
|  | To prepare the appropriate amendment texts, sub-division proposals, collection of editorial text for the next edition, corrigendum text, or entries in collections of characters for future coding, with assistance from other identified parties, in accordance with the following: |  |
| a. | M61.01 (Disposition of ballot comments and progression of Amd. 2): WG2 accepts the disposition of DAM 2 ballot comments in document N4453. The following significant changes are noted: - A7AE LATIN SMALL LETTER INVERTED ALPHA is moved to code position AB64. - A7AF LATIN LETTER SMALL CAPITAL OMEGA is moved to code position AB65 and renamed to GREEK LETTER SMALL CAPITAL OMEGA. - Rename 115C4 from SIDDHAM SEPARATOR-1 to SIDDHAM SEPARATOR DOT. - Rename 115C5 from SIDDHAM SEPARATOR-2 to SIDDHAM SEPARATOR BAR. - In the block name and all character names in the block 1E800..1E8DF - replace MENDE with MENDE KIKAKUI. - Move 'Hungarian' out of Amendment 2 into the 4th edition reverting its name to 'Old Hungarian'. - Remove 'Old Hungarian' from the title page of the Amendment. - Addition of a new bullet and associated text on use of FF1F to indicate an 'undescribed component' in an Ideographic Description Sequence in Annex I.1. - Addition of 20BC MANAT SIGN, with its glyph from document N4445. WG2 further instructs its project editor to prepare and to forward the final text of Amendment 2 to the 3rd Edition, along with the final disposition of comments (document N4453) to the SC2 secretariat for processing as an FDAM ballot. The final code positions, glyphs and names are in the charts in document N4458. | Completed; document 02n4296. |
| b. | M61.02 (Disposition of ballot comments of CD of 4th edition): WG2 accepts the disposition of CD ballot comments in document N4454. The following significant changes are noted: - Insert the 108 characters of 'Hungarian' that was removed from Amendment 2, into 4th edition with name of the block and the characters in the block reverted to 'Old Hungarian'. - Correct the following source references for ideographs: - G source of 03828 from GHZ-10810.02 to GHZ-101810.03 - Remove G source for 0400B (keep its T source reference) - Remove G source for 03ABF (keep its T and J source references) - Rename A78F from LATIN LETTER MIDDLE DOT to LATIN LETTER SINOLOGICAL DOT, with its glyph changed to be a larger dot. - Move the range of characters 124D3…12544 up by one position to 124D2...12543, in the Early Dynastic Cuneiform block. - Rename 145B1 from ANATOLIAN HIEROGLYPH A383 COMBINING RA OR RI to ANATOLIAN HIEROGLYPH A383 RA OR RI. - In Hatran block: - Delete four characters - 108F3 HATRAN LETTER RESH, 108F9 HATRAN NUMBER TWO, 108FA HATRAN NUMBER THREE and 108FB HATRAN NUMBER FOUR. - Rename 108E3 from HATRAN LETTER DALETH to HATRAN LETTER DALETH-RESH. - Move 108F8 HATRAN NUMBER ONE to vacated code position 108FB. - Create additional information related to Ideographs in Annex P in a format suitable to accommodate the ballot comments from Japan. - Reallocate five characters in Sharada block (based on document N4417): - Move SHARADA CONTINUATION SIGN from 111CE to 111DD. - Move SHARADA HEADSTROKE from 111DB to 111DC. - Move SHARADA SIGN SIDDHAM from 111DC to 111DB. - Move SHARADA SECTION MARK-1 from 111DD to 111DE. - Move SHARADA SECTION MARK-2 from 111DE to 111DF. - CJK Extension E (per document N4439): - Delete six characters 2C7E1, 2B934, 2BBCF, 2C163, 2C156, and 2C1BF. - Rearrange the chart to remove vacated code positions. - Correct the attribute for 2B8A9 from 9.7 to 41.6, and any associated reordering. |  |
| c. | M61.03 (Subheadings in the nameslist in 4th edition): WG2 accepts the following subheading insertions and replacements (from attachment 3 in document N4409) in the nameslist for the 4th edition of the standard: Insert 'Old initial consonants' between lines for 1112 and 1113. Insert 'Old medial vowels' between lines for 1175 and 1176. Insert 'Old final consonants' between lines for 11C2 and 11C3. Replace 'Initial consonants' with 'Old initial consonants' before the line for A960. Replace ' Medial vowels' with 'Old medial vowels' before the line for D7B0. Replace 'Final consonants' with 'Old final consonants' before the line for D7CB. Replace 'Modern letters' with 'Consonant letters' before the line for 3131. Insert 'Vowel letters' before the line for 314F. Replace 'Old letters' with 'Old consonant letters' before the line for 3165. Insert 'Old vowel letters' before the line for 3187. |  |
| d. | M61.04 (Clause 22.1 in 4th edition): WG2 accepts the following change (proposed in document N4411) in clause 22.1 in the 4th edition of the standard: Replace "In rendering … (from … 11FF) is displayed ..." With "In rendering … (from … 11FF, HANGUL JAMO EXTENDED-A block: A960 to A97F and HANGUL JAMO EXTENDED-B block: D7B0 to D7FF) is displayed …" |  |
| e. | M61.05 (Clause 23.1 in 4th edition): WG2 accepts replacing the list of Hanja K sources with the following (per discussion on document N4411) in clause 23.1 in the 4th edition of the standard: K0 KS C 5601-1987 (now known as KS X 1001:2004). K1 KS C 5657-1991 (now known as KS X 1002:2001). K2 PKS C 5700-1 1994 (Reedited and standardized as KS X1027-1:2011). K3 PKS C 5700-2 1994 (Reedited and standardized as KS X1027-2:2011). K4 PKS 5700-3: 1998 (Reedited and standardized as KS X1027-3:2011). K5 Korean IRG Hanja Character Set 5th Edition: 2001 (Reedited and standardized as KS X1027-4:2011). and, deleting the current Note 4. |  |
| f. | M61.06 (New data format for CJK data files for 4th edition): WG2 accepts the proposed reformatting (based on document N4436) of the CJK data files, allowing merging CJK_U, CJK_C and IICORE.txt files into a single file, and instructs its project editor to implement the new format along with any associated explanatory text in the 4th edition of the standard. |  |
| g. | M61.07 (Fonts for showing standardized variants in 4th edition): WG2 accepts the project editor's proposal (in document N4434) to use STIX font for showing the glyphs for standardized Math variants in the list of names. Glyphs for standardized variants for other scripts can be shown if an appropriate font is available. The standardized variants for compatibility Ideographs will continue to show only a single nominal glyph of the corresponding CJK Unified ideograph (that was used in the Unicode Standard before the multiple column charts were implemented in the charts for the Unicode Standard). |  |
| h. | M61.08 (Fonts for Mongolian and Phags-pa for 4th edition): WG2 accepts the project editor's proposal (in document N4435) to use fonts based on horizontal writing orientation as reference for generating the charts for Mongolian and Phags-pa scripts in the 4th edition. |  |
| i. | M61.09 (Additional characters for CD of 4th edition): WG2 accepts the following additional characters for the 4th edition of the standard: - Following 6 Siddham variant characters (with their glyphs from document N4407R) in Siddham block: 115E0 SIDDHAM LETTER I VARIANT FORM A 115E1 SIDDHAM LETTER I VARIANT FORM B 115E2 SIDDHAM LETTER II VARIANT FORM A 115E3 SIDDHAM LETTER U VARIANT FORM A 115E4 SIDDHAM VOWEL SIGN U VARIANT FORM A 115E5 SIDDHAM VOWEL SIGN UU VARIANT FORM A (note: 115E4 and 115E5 are combining characters). - Following 14 Siddham section marks (from document N4336 modified with names in document N4457) in Siddham block: 115CA SIDDHAM SECTION MARK WITH TRIDENT AND U-SHAPED ORNAMENTS 115CB SIDDHAM SECTION MARK WITH TRIDENT AND DOTTED CRESCENTS 115CC SIDDHAM SECTION MARK WITH RAYS AND DOTTED CRESCENTS 115CD SIDDHAM SECTION MARK WITH RAYS AND DOTTED DOUBLE CRESCENTS 115CE SIDDHAM SECTION MARK WITH RAYS AND DOTTED TRIPLE CRESCENTS 115CF SIDDHAM SECTION MARK DOUBLE RING 115D0 SIDDHAM SECTION MARK DOUBLE RING WITH RAYS 115D1 SIDDHAM SECTION MARK WITH DOUBLE CRESCENTS 115D2 SIDDHAM SECTION MARK WITH TRIPLE CRESCENTS 115D3 SIDDHAM SECTION MARK WITH QUADRUPLE CRESCENTS 115D4 SIDDHAM SECTION MARK WITH SEPTUPLE CRESCENTS 115D5 SIDDHAM SECTION MARK WITH CIRCLES AND RAYS 115D6 SIDDHAM SECTION MARK WITH CIRCLES AND TWO ENCLOSURES 115D7 SIDDHAM SECTION MARK WITH CIRCLES AND FOUR ENCLOSURES - Following 4 characters (with their glyphs from document N4213R) in Latin Extended-E block: AB60 LATIN SMALL LETTER SAKHA YAT AB61 LATIN SMALL LETTER IOTIFIED E AB62 LATIN SMALL LETTER OPEN OE AB63 LATIN SMALL LETTER UO - Following 4 arrows (with their glyphs from document N4318) in Miscellaneous Symbols and Arrows block: 2BEC LEFTWARDS TWO-HEADED ARROW WITH TRIANGLE ARROWHEADS 2BED UPWARDS TWO-HEADED ARROW WITH TRIANGLE ARROWHEADS 2BEE RIGHTWARDS TWO-HEADED ARROW WITH TRIANGLE ARROWHEADS 2BEF DOWNWARDS TWO-HEADED ARROW WITH TRIANGLE ARROWHEADS - 1F54F BOWL OF HYGIEIA (with its glyph from document N4393) in the Miscellaneous Symbols and Pictographs block - A69E COMBINING CYRILLIC LETTER EF (with its glyph from document N4390) in the Cyrillic Extended-B block (note: several of the proposal documents referenced above have proposed annotations or changes to existing annotation in the names list) |  |
| j. | To accommodate the typographical errors in the text of 4th edition reported in document N4421. |  |
| k. | M61.10 (Progression of 4th edition): WG2 instructs its project editor to prepare and to forward the final text of 4th edition of the standard, which will include the changes arising from resolution M61.02 to M61.09 above, along with the final disposition of comments (document N4454) to the SC2 secretariat for processing as a DIS ballot. The final code charts will be in document N4459. The target starting dates are unchanged: DIS 2013-08 and FDIS 2014-03. | Items b to k completed; document 02n4288. |
| l. | M61.11 (Tamil and Tamil Supplement) WG2 resolves to accept the following for inclusion in a future amendment to the 4th edition of the standard: - Add the following six Tamil characters (with their glyphs based on document N4430) in the Tamil block: 0BDF TAMIL CURRENT SIGN 0BFB TAMIL TRADITIONAL NUMBER SIGN 0BFC TAMIL TRADITIONAL CREDIT SIGN 0BFD TAMIL AND ODD SIGN 0BFE TAMIL SPENT SIGN 0BFF TAMIL TOTAL SIGN - Create a new block named Tamil Supplement in the range 11FC0…11FFF and populate it with 49 characters with their glyphs, names and code positions from sections 3 and 4 in document N4430. |  |
| m. | M61.12 (Character additions for a future amendment to 4th edition) WG2 accepts to add the following in a future amendment to the 4th edition of the standard: - 1032F OLD ITALIC LETTER TTE as proposed in document N4395. - 0C5A TELUGU LETTER RRRA with its glyph based on what is shown in section 1 of doc N4215. - Two characters - 218A TURNED DIGIT TWO and 218B TURNED DIGIT THREE (with their glyphs from document N4399) in the Number Forms block. - Ten Malayalam minor fractions (with their glyphs from document N4429) in the Malayalam block: 0D58 MALAYALAM FRACTION ONE ONE-HUNDRED-AND-SIXTIETH 0D59 MALAYALAM FRACTION ONE FORTIETH 0D5A MALAYALAM FRACTION THREE EIGHTIETHS 0D5B MALAYALAM FRACTION ONE TWENTIETH 0D5C MALAYALAM FRACTION ONE TENTH 0D5D MALAYALAM FRACTION THREE TWENTIETHS 0D5E MALAYALAM FRACTION ONE FIFTH 0D76 MALAYALAM FRACTION ONE SIXTEENTH 0D77 MALAYALAM FRACTION ONE EIGHTH 0D78 MALAYALAM FRACTION THREE SIXTEENTHS - A8FD DEVANAGARI JAIN OM (with its glyph from document N4408) in the Devanagari Extended block. - 0D4F MALAYALAM LETTER CHILLU LLL (with its glyph from document N4428) in the Malayalam block. - Two characters - 11350 GRANTHA OM (with its glyph from document N4431), and 1137D GRANTHA SIGN COMBINING ANUSVARA ABOVE (with its glyph from document N4432), in the Grantha block. (note: several of the proposal documents referenced above have proposed annotations or changes to existing annotation in the names list) |  |
| n. | M61.13 (Project subdivision for future first amendment to 4th edition): WG2 instructs its convener and project editor to create a project subdivision proposal document (will be document N4465) for creation of an amendment to ISO/IEC 10646 4th edition, to include the additions accepted in resolutions M61.11 and M61.12 above. The schedule for the Amendment will be determined by the project editor. WG2 notes that Nushu, Mongolian Square, Soyombo and Marchen are some candidate scripts close to maturity. | Items l, m and n completed; documents N4465 and N4484 (PDAM1) |
| o. | To provide input to the IRG on the z-source related question discussed under item 9 in section 8.1 of these minutes (document N4403). |  |
| p. | To send the font and CJK Extension E chart to the IRG convener for quick verification by IRG. |  |
| AI-61-4 | IRG Rapporteur and IRG Editor (Dr. Lu Qin) |  |
|  | To take note of and act upon the following items: |  |
| AI-61-5 | Ad hoc group on roadmap (Dr. Umamaheswaran) |  |
| a. | To update the Roadmaps with the results from this meeting. |  |
| AI-61-6 | China (Mr. Chen Zhuang), SEI (Dr. Deborah Anderson) and Unicode (Mr. Peter Constable) |  |
|  | To take note of and act upon the following items: |  |
| a. | M61.14 (Nushu): WG2 invites China, Ireland and SEI to produce a revised proposal, working with other interested parties, taking into consideration the recommendations in the Nushu ad hoc report in document N4461. The resulting document would be candidate for inclusion in the next amendment to the 4th edition of the standard. |  |
| AI-61-7 | Unicode Consortium - Mr. Peter Constable |  |
| a. | To communicate the corrections needed for Ideographic source references in Unihan, based on discussions on ballot comments T1 on Amd. 2 in section 7.2.1 of these minutes (document N4403). |  |
| AI-61-8 | Japanese national body - Mr. Tetsuji Orita |  |
| a. | To communicate to Japanese experts document N4369 - response to concerns expressed in document N4361 on Siddham proposal, and the discussion in the meeting. |  |
| AI-61-9 | All national bodies and liaison organizations |  |
|  | To take note of and provide feedback on the following items. |  |
| a. | The following documents were introduced at meeting 61 with a request for national body review and feedback to the authors: N4389 - Preliminary Proposal to Encode Nandinagari N4412 - Pau Cin Hau Syllabary N4413 - Proposal to encode the Mongolian Square script N4414 - Revised Proposal to Encode the Soyombo Script, and, N4456 - Latvian and Marshallese Ad Hoc Report, concerning letters with Cedillas and Commas below. |  |
| b. | Unicode Liaison Report to WG2 in document N4447, and Proposed Update Unicode Standard Annex #9 (on Bidi Algorithm) in document N4446. |  |
| c. | SEI liaison report in document N4364. |  |
| d. | Following items are carried forward from earlier meetings: Scripts, new blocks or large collections (awaiting updated proposals from the authors): Afáka script (N4292); Bagam script (N4293); Balti ‘B’ (N4016); Balti scripts (N3842); Bhaiksuki (N4121); Chinese Chess symbols (N3910, N3966, 3992); Coorgi-Cox Alphabet (N4287); Dhimal (N4140); Dhives Akuru (N3848); Diwani Numerals (N4119); Diwani Siyaq Numbers (N4122); English Phonotypic Alphabet (EPA) (N4079); Garay script (N4261); Gondi script (N4291); Indic Siyaq (N4123); Jenticha (N4028); Jurchen (N4077); Kawi script (N4266); Khatt-i Baburi (N4130); Khambu Rai (N4018); Khema (N4019); Kirat Rai (N4037); Kpelle (N3762); Landa (N3768); Loma (N3756); Magar Akkha (N4036); Moon (N4128); Mwangwego (N4323); Nepaalalipi script (N4322); Nepal Himalayish (N4347); Newar script (N4184); Old Yi (N3288); Obsolete Simplified Chinese Ideographs (N3695); Ottoman Siyaq System Numerals (N4118); Ottoman Siyaq (N4124); Persian Siyaq (N4125); Pyu (N3874); Raqm Numerals (N4117); Rohingya (N4283); Tangut script (N4325, N4327); Tangut radicals (N4326, N4327); Tikamuli (N3963); Tolong Siki (N3811); Tulu (N4025); Unifon (N4262); Woleai (N4146); Zou (N4044); Symbols of ISO/IEC 9995-7:2009 and its Amendment 1 (N4317). Additions to existing blocks: The following are awaiting updated proposals from the authors: Heraldic hatching characters (N4011); Latin letters used in the Former Soviet Union (N4162); Metrical symbols (N4174); Historic currency signs of Russia (N4208); Low One Dot Leader (N4209); Linguistic Doubt Marks (N4210); Two Greek modifier letters for Critical Apparatuses (N4211); Combining decimal digits above (N4212); Six punctuation characters (N4256); "Capitalized Commercial At" symbol (N4257); Bodoni Ornament symbols (N4299). |  |
| e. | M61.16 (Future meetings): WG2 endorses the following schedule for future meetings of WG2 and of IRG: WG2 meetings: Meeting 62 – 2014-02-24/28, Adobe, San Jose, CA, USA (host: the Unicode Consortium) Meeting 63 – 2014-09-29/10-03 (or 2014-09-22/26) (date to be confirmed), Colombo, Sri Lanka; (with China as backup) (co-located with SC2) Meeting 64 - 2015 (late April or early June); looking for host (Europe?) IRG meetings: IRG Meeting 41, Japan, 2013-11-18/22 IRG Meeting 42, Qingdao, China, 2014-05-19/23 IRG Meeting 43, USA, 2014-11-17/21 |  |

********************* END OF ACTION ITEMS *********************