Open action items - April 1998

SD-2:  Cumulative list of action items

## UTC #71 and L2 #168 (December 5-6, 1996, San Diego, CA)

| UTC # | L2 # | Who | Action | Status |
| --- | --- | --- | --- | --- |
| 71-29 | 168-29 | Uma, Ken, Jenkins | Draft UTC process flow additions to Thygessen document. | open |

## UTC #72 and L2 #169 (May 29-30, 1997, Cupertino, CA)

| UTC # | L2 # | Who | Action | Status |
| --- | --- | --- | --- | --- |
|  | 169-01 | Jenkins | Convey to Mr. Zhong the UTC’s interest in practical implementations of ideographic composition (“proof of concept”) | we don’t know |
|  | 169-07 | Jenkins | Add “earmarked for encoding on Plane 1” to Etruscan proposal and all other proposals where missing | on web, done |
| 72-08 |  | Jenkins | Provide properties and block descriptions for all script proposals accepted by UTC. | in progress Chair to check (e-mail sent 3/3) |
|  | 169-09 | Jenkins | Provide updated proposals for all scripts accepted by the UTC and L2 for submission to WG2 | open |
| 72-10 |  | Aliprand/ Oesterle | Add requirement for character properties and block descriptions as part of a script or character proposal to UTC procedures | in progress |
| 72-17 |  | Davis & Mansour | Prepare proposal on productive Arabic encoding using letter shape and dot components | in progress |
| 72-26 |  | Davis | Re Apostrophe proposal: Call out special issue in character properties database via *. Add text on usage. Drop elision from 02BC | open |
| 72-31 |  | Editorial | Identify multiple ranges of ideographic numbers | moved to editorial AI list |
| 72-33 |  | Editorial | Re UTF-8: Work on clarification of text for August meeting | moved to editorial AI list |
| 72-38 |  | Davis, Jenkins | Make space/width changes to Last resort Font. Then make it available on Unicode Web site | moot (Apple request withdrawn) |
| 72-53 |  | Aliprand/Oesterle | Revise description of Working Group procedures. Publish on Unicode Web site | open |
| 72-58 |  | Aliprand/ Oesterle | Revise UTC procedures document to document this decision (2 week rules) | in progress |

## UTC #73 and L2 #170 (August 4-6, 1997, Palo Alto, CA)

| UTC # | L2 # | Who | Action | Status |
| --- | --- | --- | --- | --- |
| 73-17 |  | Whistler and Edberg | Write a UTR on character set identification and structure | in progress |
| 73-28 |  | Jenkins | Prepare proposal for Athenian acrophonics | open |
| 73-45 |  | Freytag | Post explicit instructions for uploading documents to Web site | Open |
| 73-51 |  | Goldsmith | Register “UTF-16” as designation for the Unicode Standard, Version 2.0 | Open |
| 73-52 |  | Goldsmith | Register “UNICODE UTF-16” as alias for “UTF-16” | Open |
| 73-53 |  | Goldsmith | Register “UNICODE UTF-8” as alias for “UTF-8” | Open |
| 73-54 |  | Goldsmith | Withdraw registration for “UNICODE-1-1” Goldsmith wrote Dec. 4: The IANA Charset registration process is still in the Internet Draft stage. My understanding is that until it is finalized, the IAB would rather just register critical character sets like UTF-8. I have been waiting for the process to be finalized. If someone wants to take it up with the IETF about how critical UTF-16 or UTF-7 is, and they convince IANA to accept the registration, then I'll be happy to take care of the procedural aspects like writing up the registrations. Probably good people to contact for starters would be Ned Freed <ned.freed@innosoft.com> and Jon Postel <Postel@ISI.EDU>, the authors of the draft (draft-freed-charset-reg-04.txt). | Open |
| 73-55 |  | Editorial | For Version 3.0, treat UTF-8 as true part of Unicode. Document UTF-16 on similar level | moved to editorial AI list |

## UTC #74 and L2 #171 (December 3-5, 1997, Mountain View, CA)

| UTC # | L2 # | Who | Action | Status |
| --- | --- | --- | --- | --- |
| 74-5 |  | Editorial Committee | Re decomposition: revise text & tables as necessary, to make it clear that canonical equivalence means true equivalence | moved to editorial AI list |
| 74-13 |  | Moore | Revise properties for U+00B7, to add use as extender (in addition to punctuation), | done 3/3 |
| 74-15 |  | Kobayashi/ Hiura | Do revision of Variant Tagging proposal. | open |
| 74-17 |  | Jenkins | Add acceptance of characters proposed by Music Library Association to Unicode Web site | done (part of 74-16) |
| 74-18 |  | Suignard | Prepare request to WG2 to refrain from encoding the two characters in CJK Vertical Extension-A that are already encoded in the R-zone (as CJK compatibility characters) |  |
| 74-19 |  | Suignard | Prepare request to WG2 to clarify the text of ISO/IEC 10646 to indicate that R-zone characters have equal status with all other characters. |  |
| 74-20 |  | Suignard | Prepare request to WG2 that the two CJK characters in the R-zone that are also in CJK Vertical Extension-A be documented using the same format as for URO characters |  |
| 74-21 |  | Unicode Editorial Committee | Document the two CJK compatibility that are also in CJK Vertical Extension-A using the same format as for URO characters | moved to editorial AI list |
| 74-23 |  | Bishop | Coordinate change in lead for Khmer and Burmese with Adams. | open |
| 74-24 |  | McGowan | Add Khmer list people to Unicore DL as needed | open |
| 74-25 |  | McGowan | Send latest copies of proposal for Khmer to Bishop | open |
| 74-29 |  | Suignard | Prepare proposal to WG2 for the addition of the mirrored characters in L2/97-250 to 10646. | open |
| 74-30 |  | Davis | Prepare corrigenda to BIDI algorithm based on L2/97-257. | open |
|  |  | To be assigned | Write contribution to SC22 recommending that the APIs in FCD 14651 be made a separate work item |  |
| 74-35 |  | UTC Members | When L2 does this, contract national body members to solicit support for the recommendation that the APIs in FCD 14651 be made a separate work item. | open |

## UTC #75 and L2 #172 (February 25-27, Cupertino, CA)

| UTC # | L2 # | Who | Action | Status |
| --- | --- | --- | --- | --- |
|  |  |  | Administrative |  |
| 75-01 |  | Winkler | Determine whether Unisys meeting facilities are available on May 6-8 and/or May 20-22 by Friday | done - meeting is April 20-22, 98 |
| 75-02 |  | Winkler | Add C violation of ISO 646 to agenda of L2 plenary | done |
| 75-03 |  | Aliprand | Announce BiDi ad hoc to be held in Seattle on Wednesday, March 18, beginning at 3 pm | done |
| 75-04 | 172-04 | Winkler | Check whether Alain La Bonté received the revised minutes of the discussion on international string ordering. | Done, he did receive them |
| 75-05 | 172-05 | Aliprand/ Winkler | Include these items on agenda of UTC #76/L2 #173 joint meeting: 1) UTR #11: Criteria for disunification (Freytag) 2) Format of electronically distributed data (Winkler/Freytag) 3) Properties for Syriac characters (Kiraz/Nelson) 4) Inline and interlinear annotations (Freytag) | done |
| 75-06 |  | Oesterle | Send free copy of Version 2.0 to Bangladesh Standards and Testing Institution (get address from 97-287) | done |
| 75-07 |  | Aliprand/ Winkler | Contact Jenkins re status of AI 169-09 (May 97: provide updated proposals for all scripts for submission to WG2) | done 3/4 |
| 75-08 |  | Whistler/ Freytag | Investigate completion of 72-26 (May 97: Apostrophe – character properties) |  |
| 75-09 | 172-09 | Hart | Supply text of PDTR for Character/Glyph Model to Freytag (so 169-56 can be completed) |  |
| 75-10 |  | Aliprand/ Winkler | Check with Goldsmith re status of 73-57 ff. (IANA charset registration) |  |
| 75-11 |  | Aliprand | Transfer AI 73-55 (Editorial issue) to Julie Allen | done 3/3 |
|  |  |  | UTR #7 (Verison 2.1) to be published [#75-M2] |  |
| 75-12 |  | Moore | Revise L2/98-038 to incorporate agreed modifications (including exclusion of BiDi corrigendum on stack limit [#75-M17]). |  |
| 75-13 |  | Moore | Apply UTR style guidelines and publish on Web site. |  |
| 75-14 |  | Moore | Announce publication on “unicore” and “news” lists. |  |
| 75-15 |  | Moore | Arrange for a version of UTR #7 with fixed page numbering to allow for specific referencing. |  |
|  |  |  | Fixes to UnicodeData file [#75-M4] |  |
| 75-16 |  | Whistler | Incorporate approved changes, and give justification for changes [#75-M5]. |  |
| 75-17 |  | Freytag | Arrange for numbering of errata and corrigenda on Web site |  |
|  |  |  | Revision of transcoding proposal |  |
| 75-18 |  | Edberg | Compile list of Big 5, etc. characters that cannot be transcoded |  |
| 75-19 |  | Aliprand | Compile list of EACC characters that cannot be transcoded |  |
| 75-20 |  | Edberg | Revise transcoding proposal, according to [#75-M6], and resubmit. |  |
|  |  |  | Criteria for disunification [#75-M7] |  |
| 75-21 |  | Freytag | Make into draft UTR #11 for April UTC meeting, incorporating examples mentioned at this meeting |  |
|  |  |  | Property assignments for quotation characters [#75-M8] |  |
| 75-22 |  | Becker | Check Japanese standard(s) to determine position of Japanese quote marks relative to “cell” boundaries, and send findings to Freytag. |  |
| 75-23 |  | McGowan | Check Japanese typographical manuals re quotation marks and send findings to Freytag. |  |
| 75-24 |  | Freytag | Incorporate comments from discussion and other feedback. File as corrigendum and give justification for changes |  |
|  |  |  | Character Properties for Control Codes |  |
| 75-25 |  | Davis | Begin process to add control characters to mapping tables |  |
|  |  |  | UTR #10 (Unicode Collation Algorithm) [#75-M9] |  |
| 75-26 | 172-26 | Aliprand | Check with Royal Library of Sweden to see if 4th level is required for Swedish | done |
| 75-27 |  | Uma | Send Red Book examples to Whistler and Davis |  |
| 75-28 |  | Uma | Investigate IBM’s patents re collation algorithm. Provide formal clearance from IBM re patents |  |
| 75-29 |  | Aliprand | Send NISO sorting examples to Whistler and Davis | done |
| 75-30 | 173-30 | Winkler | Send TC46 and TC37 sorting documents to Whistler and Aliprand |  |
| 75-31 |  | Uma/Moore | Research scope of problem for use of proposed collation support tables with EBCDIC systems. |  |
| 76-32 |  | Davis/ Whistler | Incorporate feedback and post draft UTR for public review |  |
| 75-33 |  | Davis/ Whistler | Solicit feedback on draft UTR from outside UTC |  |
|  |  |  | RFC 2244: ACAP [#75-M10], etc. |  |
| 75-34 |  | McGowan | Publish statement based on [#75-M10] on Web site | Published on lists |
| 75-35 |  | McGowan | Communicate with IETF re problems identified in [#75-M10] | done 3/3 |
| 75-36 |  | Freytag | Evaluate FTP internationalization Internet Draft |  |
|  |  |  | Inline and interlinear annotations |  |
| 75-37 |  | All members | Send information on hidden yomi to Freytag |  |
| 75-38 |  | Freytag | Revise for presentation at April UTC meeting |  |
|  |  |  | Revised Proposals, etc. |  |
| 75-39 |  | McGowan | Work with Perry Roland on final version of Western music proposal [#75-M11] | done |
| 75-40 | 172-40 | Kiraz/Nelson | Prepare final version of Syriac proposal, incorporating errata and action items [#75-M19] | done |
| 75-41 | 172-41 | Kiraz/Nelson | Prepare separate proposal for Eastern and Western Syriac crosses as miscellaneous symbols | done |
| 75-42 | 172-42 | Kiraz/Nelson | Provide draft properties for Syriac script characters, and for proposed additions to the Arabic block (non-spacing hamzah,, etc.) and Miscellaneous symbols block (Syriac crosses) |  |
| 75-43 |  | Becker | Evaluate 98-023 (Glagolitic proposal) |  |
| 75-44 |  | McGowan | Provide evaluation of Everson proposals to Freytag before WG2 meeting |  |
| 75-45 |  | Aliprand | Provide feedback to Michael Everson (cc WG2) on the proposals that were discussed at this meeting |  |
| 75-46 |  | Aliprand | Inform Jerome Hellingman that his Javanese proposal was distributed to the UTC |  |
| 75-47 |  | Aliprand | Draft a UTC response to document SC2/WG2 N1634, per [#75-M16]. Circulate to members for feedback; incorporate feedback, submit to WG2 via Unicode liaison. | In progress (draft circulated 3/5) |
| 75-48 |  | Jenkins | Format UTR #12 with working title Last Resort Font; following UTR style guidelines |  |
|  |  |  | Script/character updates to Web site |  |
| 75-49 |  | McGowan | Supply formatted table entry for Western music proposal to Freytag |  |
| 75-50 |  | McGowan | Supply formatted table entry for Enclosing triangle to Freytag |  |
| 75-51 |  | Uma | Supply formatted table entry for KIP currency sign to Freytag | done |
| 75-52 |  | Moore | Supply formatted table entry for H, h with caron to Freytag |  |
| 75-53 |  | McGowan | Supply formatted table entry for Syriac proposal to Freytag |  |
| 75-54 |  | Freytag | Arrange for addition of all formatted additions to pipeline section of Web site | kip: done 3/9 |
|  |  |  | Submissions to WG2 |  |
| 75-55 | 172-55 | Freytag/ Suignard | Submit final version of Criteria for disunification as input to the ISO/IEC 10646 procedures document. [#75-M7] | done |
| 75-56 | 172-56 | Freytag/ Suignard | Submit to WG2 for consideration: revised Western music proposal; revised Syriac proposal; proposal for Enclosing triangle; proposal for KIP currency sign. | done |
| 75-57 |  | Freytag | As Unicode liaison, submit UTC response to SC2/WG2 N1634 |  |
|  | 172-58 | Winkler | Check, if NCITS dues can be paid with Credit Card | done, yes, MC, AX, Visa |
|  | 172-59 | Winkler | Write jeopardy letters where necessary | done |
|  | 172-60 | Ksar | Check shapes of symbols in FPDAM 18 | done |
|  | 172-61 | Winkler | Send names of Unicore members to Keld for access to SC2/WG2 documents | in progress |